Project Meeting Minutes Template

Project Name:

| Date and Time | Location | Attendees |
| --- | --- | --- |
| Tuesday, 6 January – 4:00 PM | Zekelman School of Business | Dev S, Maharshi, Dev R, Parth, Harsh |
| Tuesday, 13 January – 5:00 PM | Zekelman School of Business | Dev S, Maharshi, Dev R, Parth, Harsh |
| Monday, 19 January – 4:00 PM | Zekelman School of Business | Dev S, Maharshi, Dev R, Parth, Harsh |
| Monday, 26 January – 6:00 PM | Zekelman School of Business | Dev S, Maharshi, Dev R, Parth, Harsh |
| Tuesday, 3 February – 4:00 PM | Zekelman School of Business | Dev S, Maharshi, Dev R, Parth, Harsh |

Meeting 1

- Topic : Project Topic Selection

- Discussion:
The team discussed multiple AI-driven industry problems and evaluated them based on feasibility, relevance, and impact. One project topic was finalized.

- Work Done This Week:
Project topic was selected and approved by the team.

- Action Item / Plan for Next Week:
Prepare the Project Overview document – Harshkumar Sharadkumar Patel

Meeting 2

- Topic : Project Overview

- Discussion:
The team reviewed the Project Overview and defined the project title, industry domain, problem statement, proposed AI solution, target users, expected impact, and project goals and objectives.

- Work Done This Week:
Project Overview document was completed.

- Issues from Previous Week:
Initial difficulty in narrowing the problem scope, which was resolved through discussion.

- Action Item / Plan for Next Week:
Define project epics, validate datasets, and plan the technical approach – Parth Rakeshkumar Modi

Meeting 3

- Topic : Epic Definition, Data Validation, and Technical Planning

- Discussion:
Project epics were defined, datasets were reviewed for quality and relevance, and the technical plan was discussed and finalized.

- Work Done This Week:
Epics and technical planning were completed.

- Issues from Previous Week:
Limited dataset availability.

- Action Item / Plan for Next Week:
Perform Exploratory Data Analysis (EDA) – Dev Sureshbhai Patel

Meeting 4

- Topic : Exploratory Data Analysis (EDA)

- Discussion:
The team analyzed the dataset to identify patterns, missing values, and key insights to support model development.

- Work Done This Week:
EDA and data cleaning were completed.

- Issues from Previous Week:
Data quality issues such as missing values and inconsistencies.

- Action Item / Plan for Next Week:
Begin model development and testing – Dev Rakeshbhai Patel

Meeting 5

- Topic : Model Development

- Discussion:
Model development was initiated. During training, the model crashed due to large dataset size and system resource limitations.

- Work Done This Week:
Initial model implementation and testing.

- Issues from Previous Week:
Model instability due to memory and dataset size constraints.

- Action Item / Plan for Next Week:
Reduce dataset size, adjust model parameters, and continue training – Dev Rakeshbhai Patel,Maharshi Mayankbhai Vyas

Any additional Notes:The team is continuing to work on resolving model performance issues.

Next Meeting date and time:Tuesday, 3 March - 5:00 PM