Project Meeting Minutes

Project Name:

| Date and Time | Location | Attendees |
| --- | --- | --- |
| Tuesday, 6 January – 4:00 PM | Zekelman School of Business | Dev S, Maharshi, Dev R, Parth, Harsh |
| Tuesday, 13 January – 5:00 PM | Zekelman School of Business | Dev S, Maharshi, Dev R, Parth, Harsh |
| Monday, 19 January – 4:00 PM | Zekelman School of Business | Dev S, Maharshi, Dev R, Parth, Harsh |
| Monday, 26 January – 6:00 PM | Zekelman School of Business | Dev S, Maharshi, Dev R, Parth, Harsh |
| Tuesday, 3 February – 4:00 PM | Zekelman School of Business | Dev S, Maharshi, Dev R, Parth, Harsh |
| Tuesday, 10 March – :00 PM | Zekelman School of Business | Dev S, Maharshi, Dev R, Parth, Harsh |

Meeting 2

- Topic : Model Development, Jira Update and Interim Report

- Discussion:
The team discussed the progress of the machine learning model and reviewed tasks that were pending from the previous week. The team also discussed updating the Jira board and completing the interim project report.

- Work Done This Week:
The team worked on building and testing the machine learning model. Pending tasks on the Jira board were updated. The interim report for the project was also completed.

- Issues from Previous Week:
The team experienced kernel crashes during model training due to large dataset size and system memory limitations.

- Action Item / Plan for Next Week:
Continue working on model optimization and resolving kernel crash issues – Dev Rakeshbhai Patel,

Any additional Notes:The team is continuing to work on resolving model performance issues.

Next Meeting date and time:Tuesday, 10 March - 5:00 PM